# University ERP System

ANANTH.S

24BTCE235

# 1) Aim of the Experiment

To understand and simulate the Scrum Framework by identifying Scrum roles, creating a Product Backlog, conducting Sprint Planning, performing Sprint Review, and analysing Sprint Retrospective using a real-time project scenario of a University ERP System.

# 2) Introduction

Scrum is an Agile software development framework used to manage complex projects through iterative and incremental development using short cycles called Sprints.

Scrum encourages:
- Collaboration
- Continuous feedback
- Rapid delivery

In this experiment, Scrum is applied to a University ERP System, which manages student records, course registration, faculty activities, fee payments, and administrative operations.

Scenario Description:
A system is to be developed to manage university operations efficiently.

The system should:
- Manage student registration
- Handle course enrollment
- Manage fees and payments
- Track attendance and grades
- Send notifications
- Generate reports

The development team follows the Scrum Framework for iterative development.

# 3) Scrum Roles Identification

1. Product Owner
Represents stakeholders and defines requirements.
Responsibilities:
- Define product vision
- Manage Product Backlog
- Prioritize features
Example: University Administrator

2. Scrum Master
Ensures Scrum practices are followed.
Responsibilities:
- Conduct meetings
- Remove obstacles
- Support team
Example: Project Manager

3. Development Team
Builds the system during each sprint.
Members:
- Backend Developer
- Frontend/App Developer
- Database Engineer
- UI/UX Designer
- Tester

# 4) Product Backlog Creation

PB1: As a student, I want to register courses (High)
PB2: As a faculty, I want to manage attendance (High)
PB3: As a student, I want to pay fees online (High)
PB4: As a user, I want notifications (Medium)
PB5: As admin, I want reports (Medium)
PB6: As admin, I want data management (Low)

# 5) Sprint Planning

Sprint Duration: 2 Weeks
Sprint Goal:
Develop Course Registration and Fee Management System

# 6) Sprint Backlog

T1: Design system architecture (6 hrs)
T2: Develop student module (8 hrs)
T3: Develop course registration (10 hrs)
T4: Create UI (8 hrs)
T5: Implement fee system (8 hrs)
T6: Testing (6 hrs)

# 7) Sprint Execution (Daily Scrum)

Daily 15-minute meetings.
Each member answers:
- What did I do yesterday?
- What will I do today?
- Any blockers?

Example:
Backend Dev: Worked on APIs → Continue modules → No blockers
Frontend Dev: Designed UI → Integrate APIs → Minor UI issues

# 8) Sprint Review

Completed Features:
- Student registration
- Course enrollment
- Fee payment

Feedback:
- Improve UI
- Add mobile support
- Enhance performance

# 9) Sprint Retrospective

What went well:
- Good collaboration
- Smooth integration

What can be improved:
- Better testing
- Documentation

Action Plan:
- Improve UI/UX
- Add automation testing